**MSc Project - Reflective Essay**

|  |  |
| --- | --- |
| **Project Title:** | Enabling Computer to Play Go Against a Human Player |
| **Student Name:** | Naomi Christie |
| **Student Number:** | 200724012 |
| **Supervisor Name:** | Matthew Huntbach |
| **Programme of Study:** | Computing & Information Systems |

**Introduction**

The following essay will describe the work on enabling a computer to play go against a human player, it will cover the development process. Some of the successes from the project will be highlighted, as well as some areas where things didn't work as well as planned. Decisions taken along the way will also be described and explained. Finally future avenues will be outlined.

**Code Development**

**Version control**

During development Git was used for version control yielding a number of benefits. The major benefit of using version control is allowing a remote backup of the system to exist, so that were the local development machine to break code could continue to be developed on a separate machine. In my particular case I sometimes worked on the code from my personal computer, and sometimes from my work computer and the ease of being able to pull down the code base whichever machine I was using was helpful, as was the possibility of choosing to run the code from the more powerful of the two machines I had available. Source control also helped me structure my work as I attempted to make each commit tackle one feature. In reality I was less disciplined about this than I would have been had I been working on a team where clarity of purpose of commits is more critical. None the less, I found writing descriptive commit messages (see figure 1) helped me understand my progress when coming back to the code a day or two after last working on it. Finally it has been useful while writing up the project to be able to visit earlier states of the code in order to examine and share my own development process.

****

Figure 1: Example commit message

**Logging**

I employed logging using Python's logger library. One area this was useful was helping to unpick what was happening while the recursive algorithm was running, for example I was able to print when the algorithm reached a return statement and then see what the utility of the node at that level was, and what the node-id was (see figure 2).

Figure 2: Example log message from commit with hash beginning b65eb (Christie, 2022)

I also employed print statements in the test code to show the computer's path down the game tree - formalising what I had learnt from using the Python debugger for the despondent machine issue outlined in the report. I employed the following block of code in in figure 3 to do this.



Figure 3: Example print statement from commit with hash beginning ef209 (Christie, 2022)

**Metrics**

In order to weigh up different options I included some simple metrics in the logging using python's `perf\_counter` from the `time` library. Using this I was able to see that using a generator to create node children took less time than creating all the children up front. In an example I ran on a nine-by-none board with a win condition of five stones in a row, a tree depth of three and while calculating the minimizer's second move in the game it took 60 seconds to run the minimax algorithm if all node children were generated up front, and 55 seconds if a generator was used (see figure 4).

Figure 4: Notes taken during manual testing

**Successes**

The major success in this project is that the result is a computer which plays a game against a human player.

A breakthrough moment when writing the code was when I conducted a manual test and saw the computer played in such a way as to create a pattern on the board known in Go as a ladder, which is a series of moves where an attacker chases a group of stones across the board in a zig-zag pattern (Wikipedia Contributors, 2022) (see figure 5).

A picture containing calendar

Description automatically generated

Figure 5: Robogo playing in ladder formation on five-by-five board with win condition of three in a row

In almost all manual tests the computer blocks the human from making winning moves, and games end in stalemate. The computer also takes moves in a reasonable time frame - within two minutes for moves early in the game when the branching factor is higher owing to the greater number of open positions on the board, and a few seconds in other scenarios.

The decision to remove as many non-functional requirements from the code for the algorithm as possible increased overall performance, and this process being guided by metrics helped a great deal.

**Compromises**

The biggest compromise I had to make during development was to forego implementing the capture and ko rules of Go in favour of achieving an alpha-beta pruning algorithm which worked, as the time constraints of the project meant I was unable to achieve both. However, the way that I have implemented the minimax algorithm with a base class and then a class which inherits from that base and a separate module for game logic means that implementing capture and ko rules can be done in isolation without breaking the existing code. It was ambitious to attempt to implement the capture and ko rules and alpha beta pruning. In hindsight it would have been better to aim to do a simpler game such as tic tac toe or connect four in the first instance and save the idea of implementing five-in-a-row Go as a potential extension to the project. Alternatively I could have done this project with an interface on the command-line rather than as a website and that might have bought back enough time to develop more of the game of go instead as while it was interesting to learn Django, that learning process took up a significant amount of development time.

After watching Winston’s 2010 MIT lecture on Minimax, and Alpha-Beta pruning (Winston, 2010) I was expecting to be able to achieve a tree depth in the order of 14, however the maximum tree depth, even on a five-by-five board, is five. Experimentation with different board sizes showed me that with each increment in the size, the time for the computer to calculate moves went up a large amount. While I understand that the original lecture focussed on chess which has greater constraints therefore fewer potential moves, I wasn't able in the time to research fully what was holding up my algorithm. Had I more time I'd calculate how many possibilities the algorithm has to search for the current board size and how the possibilities expand as the board grows in order to better understand why the algorithm couldn't run to a greater depth.

An issue which took up a lot of time during development was that once I'd implemented minimax with alpha-beta pruning the computer continued not to make blocking moves in some circumstances, this was also discussed in the report. The lack of blocking moves led me to question whether the algorithm was functioning. I had to eventually examine step-by-step what the computer's expectation for the upcoming moves were before I realised what was happening. In the situation where the computer didn't attempt to block it was because if both players played optimally the computer would definitely lose, and therefore all nodes had the same value (equally bad). The computer was therefore choosing the first of many bad nodes rather than the one which would block its opponent, extend the game length and allow the possibility of the opponent making a bad move and losing the game. Once I realised what was happening I tried out two things to mitigate: I tried ranking the nodes with a preference for the longest path before a lose state with varying success. I found through trial and error that when I ranked nodes according to proximity to current stones on the board that this also raised the chance of blocking moves being selected so chose this in the end as it also allowed me to simplify the minimax algorithm function by no longer building the entire game tree.

An error I made was to presume that IP addresses could be unique machine identifiers. I was hoping to use the IP address in order to find a user's game which they hadn't completed in an earlier session and retrieve the details from the database. I discovered after introducing this feature that the IP address that was received by the system wasn't fixed, and so user games will naturally time out as the IP address rotates. I did some research to try to ascertain if there was an alternative way to uniquely identify a machine without the use of cookies, but didn't find an answer. Were I doing this project again I'd have either learnt how to work with cookies or used Django's username and password features to allow the user to log in and resume an old game.

**Decisions made along the way**

Once I had the game logic in place and a system for playing whereby the computer could recognise when a set of stones were lined up in a row and inform the user who had won I focused on getting minimax with alpha-beta pruning functioning. As mentioned above this meant that I had to forego implementing the capture and ko rules as intended.

The first implementation of alpha-beta pruning I made both found the best move and built the game tree by adding children nodes to the root node and adding children to the children and so on. This was very useful for allowing me to inspect the path the computer expected the game to go down, and debug for example why it was that the computer wasn't blocking winning moves from the human player, however retaining the game tree wasn't needed in order to execute minimax with alpha beta pruning, so I stripped this element out of the code in the hopes of saving processing effort.

As a larger board increases the time it takes the algorithm to perform by a great deal, I compromised on my initial plans by doing a five-by-five board instead of nine-by-nine. I found on a five-by-five board game play became much less interesting if the win condition was five stones in a row, as the blocking move for five stones in a row on a five-by-five board is any position in line with a given stone, so switched to four stones as the win condition.

I found it was surprisingly easy to adapt the board size in the game as it appears on the web browser with just a couple of code modifications. Having spent some time manually testing on a nine-by-nine board and therefore dealing with either very long processing time between moves or having to restrict the tree depth to two, introducing the option of a smaller board for manually testing helped a great deal to debug the code.

**Future directions**

The main feature I would want to work on next were I to continue this project is to implement the capture and ko rules in order to meet the original project specifications and make a game which can help beginners learn the basic rules of Go. As previously mentioned this should not be a huge amount of work, as the space for implementing these rules is isolated from where the algorithm is implemented. I would then want to get the game to work on a larger board, and introduce options for the human player to choose their board size from the web browser at the start of a new game.

The most interesting avenue to explore would be to experiment with other algorithms, such as Monte-Carlo search trees.

Another interesting avenue to pursue would be to resolve the 'despondent machine' issue where the computer stops trying to block the human from winning when it's on a losing path.

**Conclusion**

The main successes in this project were implementing alpha-beta pruning and ranking moves. Achieving this was facilitated by using a number of developer techniques including version control, logging and metrics. The scope of the project was fairly ambitious, and therefore I had to compromise by not implementing the full game of Go. Aiming at the start of the project to implement a simpler game would have been easier to achieve.

**References**

Christie, N (2022). robogo, commit:ef2090c6e2ef01e543117b80b43c82d6a8fc53eb, print\_game\_path function. Github [online] Available at: https://github.com/nchristie/robogo/blob/7e2b8364b959f95ed77c8422f033a5ecf217793c/games/views.py#L195-L203 [Accessed 28 August 2022]

Christie, N (2022). robogo, commit: b65eb4518b856dab6ca1437a2be20c468fbef3, debug statement. Github [online] Available at: https://github.com/nchristie/robogo/blob/b65eb4518b856dab6ca1437a2be20c468fbef360/games/minimax.py#L206-L209 [Accessed 28 August 2022]

Wikipedia Contributors (2022). Ladder (Go). [online] Available at: https://en.wikipedia.org/wiki/Ladder\_(Go). [Accessed 28 August 2022]

Winston, P. H (2010) 'Search: Games, Minimax, and Alpha-Beta', MIT Open Courseware, [online] Available at: https://www.youtube.com/watch?v=STjW3eH0Cik [Accessed 23 August 2022]